Looking at your Draft Scope, you have made tremendous progress! You have successfully built the hardest part of the platform (the transaction engine, the state machine, the review loop, and the admin moderation).

However, to fully deliver on the project objectives, here is a breakdown of what is still left to do, categorized by priority:

🟢 What is Completed (Aligned with Scope)

- ✅ "Support booking/service requests with status tracking (requested → confirmed → completed)" — Done (With the in_progress addition).

- ✅ "Allow residents to rate, review... after completed bookings" — Done (Vendor side now shows stars).

- ✅ "Provide an admin verification workflow and dashboard for approving/removing providers" — Done (pending.html and admin.html).

- ✅ "Allow providers to register and manage their own profile" — Done (Registration and Provider Dashboard exist).

🟡 What is Partially Done (Needs Wiring/Polish)

These features exist in some form but aren't fully meeting the scope yet:

- Search & Filter Providers "Allow residents to search and filter... by category, location, price, and availability"

  - What's left: Does your index.html (Discover page) actually have filter dropdowns for Location and Price? Or does it just list all vendors? You likely need to wire up the filter UI to Api.getProviders(params).

- Standardized Provider Profiles "Display standardized provider profiles: services offered, pricing, hours, verification status, ratings"

  - What's left: Right now, only the Admin and Vendor can see the star ratings. You need to display the vendor's average rating publicly on the Discover page or their profile page so residents can see it before they book.

- Manage Availability "Allow providers to... manage their... availability"

  - What's left: Can a vendor mark themselves as "Unavailable" or set working hours? Currently, they can only accept/decline bookings.

🔴 What is Missing (Not Yet Built)

These are core parts of your scope that have no UI yet:

- The Reports Flow "Allow residents to report poor service or suspicious providers"

  - What's left: You have the Api.addReport route on the backend, but:

    - There is no button on the Resident Dashboard to report a completed/cancelled booking.

    - There is no "Reports" tab on the Admin Dashboard to view and resolve these complaints.

- "Refer" a Provider "Allow residents to rate, review, and refer providers"

  - What's left: There is currently no "Refer a friend" or "Share this vendor" button.

- Public Discovery Page Polish "Replace the current WhatsApp-based marketing model... with always-available provider profiles residents can search anytime"

  - What's left: Ensure the index.html actually behaves like a search engine. Can a resident type "Plumber" and find one? Can they sort by "Highest Rated"?

🚫 What is Intentionally Out of Scope (Boundaries)

Do not build these for this phase:

- Online Payments

- Dispute Resolution / Mediation (beyond just logging the complaint)

- Delivery/Courier Logistics

- Mobile App

- Integration with AHE Access Management System

🚀 Your Immediate Next Step

Based on the scope, the highest priority is now: Displaying the Ratings Publicly on the Discover page.

Right now, your platform has reviews, but they are hidden from the people who need them most (future residents looking to book).

Would you like to tackle updating the index.html (Discover page) so it displays the vendor's star rating and allows filtering by category? If you share your index.js and index.html, I can help you wire that up!